# AWS First Cloud AI Journey – Project Plan

# AWS_Private – FPT University – TaskHub

# 9/12/2025

Table of Contents

1	BACKGROUND AND MOTIVATION	3

1.1	executive summary	3

1.2	PROJECT SUCCESS CRITERIA	3

1.3	Assumptions	3

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	3

2.1	Technical Architecture Diagram	3

2.2	Technical Plan	4

2.3	Project Plan	4

2.4	Security Considerations	4

3	Activities AND Deliverables	5

3.1	Activities and deliverables	5

3.2	OUT OF SCOPE	5

3.3	PATH TO PRODUCTION	5

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	5

5	TEAM	6

6	resources & cost estimates	6

7	Acceptance	7

# BACKGROUND AND MOTIVATION

## EXECUTIVE SUMMARY

TaskHub is a cloud-native, DevSecOps-oriented task management platform designed to help small and medium-sized enterprises streamline their workflow operations. The platform enables organizations to manage tasks, teams, access permissions, documents, and project progress through a unified and modern web interface. Built with a strong focus on automation, security, and operational efficiency, TaskHub integrates continuous delivery, infrastructure-as-code, centralized monitoring, and role-based access control to support scalable and reliable collaboration. Leveraging a microservice and serverless-first architecture on AWS, the platform is optimized for high availability, cost efficiency, and rapid deployment, ensuring that businesses can adapt quickly as operational demands evolve.

Business Objectives

- Improve organizational productivity by centralizing task management, team collaboration, access control, and progress tracking into a unified platform.

- Reduce operational overhead by eliminating the need to manage physical infrastructure or self-hosted environments.

- Support business scalability as user volume, tasks, and data grow over time.

- Increase platform reliability and availability to ensure continuous access across different time zones and working environments.

- Strengthen data protection and enforce secure access policies for different user roles.

Technical Objectives

- Adopt a serverless-first and microservice-oriented architecture using AWS managed services to minimize system maintenance.

- Implement full DevSecOps practices, including automated build, test, deployment, and security checks through CI/CD pipelines.

- Apply AWS best practices for identity, governance, encryption, monitoring, and workload isolation.

- Ensure high performance by leveraging AWS services such as API Gateway, DynamoDB, CloudFront, and S3.

- Enhance observability using CloudWatch, CloudTrail, and AWS Config for logging, monitoring, diagnostics, and compliance tracking.

Drivers for moving to the AWS cloud

- Access to a wide range of fully managed services that reduce complexity and accelerate development.

- Strong built-in security capabilities and compliance support that align with modern enterprise requirements.

- Global infrastructure that provides low latency, reliable connectivity, and high availability.

- Cost-efficient pay-as-you-go model, especially beneficial for scaling or early-stage operation.

- Seamless integration among AWS services, allowing the platform to evolve and extend without architectural limitations.

- Automated recovery, multi-AZ redundancy, and operational resilience built into AWS managed services.

UC-001: Secure User Authentication & Authorization

- Multi-factor authentication via AWS Cognito with Google OAuth integration

- Role-based access control (Admin/User) with JWT token management

- Automatic token refresh and session management for seamless user experience

UC-002: Project Management & Governance

- Administrative project creation and lifecycle management

- Project metadata tracking with start/end dates and progress monitoring

UC-003: Advanced Task Management

- Hierarchical task creation with assignment and priority management

- Recurring task automation for operational workflows

- Real-time task distribution and notification system

UC-004: Dynamic Status Tracking & Progress Monitoring

- Interactive task status updates with validation rules

- Bulk operations for efficient project management

- Automated progress calculation and reporting dashboards

UC-005: Secure File Management & Collaboration

- AWS S3-integrated file upload with 50MB capacity per file

- Multi-format support (documents, images, PDFs) with drag-and-drop functionality

- Version control and access management for task attachments

UC-006: Intelligent Dashboard & Analytics

- Personalized user dashboards with project and task summaries

- Real-time progress visualization using interactive charts

- Activity tracking and performance metrics for team insights

Comprehensive cloud application development and DevSecOps implementation services to modernize the customer's project management capabilities through a scalable, secure TaskHub platform on AWS infrastructure, including full-stack development, cloud architecture design, security implementation, and deployment automation.

## PROJECT SUCCESS CRITERIA

### Business Objectives

- User Adoption Rate: Achieve at least 90% user adoption within 3 months across all target departments.

- Productivity Improvement: Demonstrate a 25% reduction in project delivery time through optimized task management workflows.

- Collaboration Enhancement: Increase cross-team collaboration metrics by 40% through real-time task sharing and integrated file management.

- Project Visibility: Deliver 100% real-time project status visibility to stakeholders via automated dashboards and reporting tools.

### Technical Performance Metrics

- System Availability: Maintain 99.9% uptime with automated failover and disaster recovery mechanisms.

- Response Time: Achieve sub-2-second page load time and API response latency under normal operating conditions.

- Scalability: Support more than 500 concurrent users with no measurable performance degradation.

- Security Compliance: Pass all security audits with zero critical vulnerabilities and maintain SOC 2–aligned security controls.

### Functional Delivery Targets

- Authentication Reliability: Ensure 100% successful authentication via AWS Cognito with integrated Google OAuth.

- Data Integrity: Maintain zero data loss and guarantee 99.99% data consistency across all DynamoDB operations.

- File Management: Support file uploads up to 50MB with a 100% success rate and automatic S3 backup.

- Mobile Responsiveness: Deliver full functional compatibility across desktop, tablet, and mobile user interfaces.

### DevSecOps Implementation Goals

- Deployment Automation: Implement fully automated CI/CD pipelines enabling zero-downtime deployments.

- Security Scanning: Integrate continuous security scanning with full code coverage and automated vulnerability detection.

- Infrastructure as Code: Provision 100% of AWS infrastructure using CloudFormation/CDK templates.

- Monitoring Coverage: Achieve complete monitoring visibility with real-time alerting for all mission-critical components.

## Assumptions

## Prerequisites & Dependencies

- AWS Account Access: The customer will provide an AWS account with appropriate IAM permissions required for provisioning, deploying, and managing cloud services.

- Domain & SSL Certificates: The customer owns a valid domain and provides SSL certificates or approves the use of AWS Certificate Manager (ACM).

- Google OAuth Configuration: The customer has access to Google Workspace or Google Cloud Console to configure OAuth credentials for authentication.

- Development Environment Access: The customer will provide required access for the development team to internal development tools, repositories, and communication channels.

- Initial User List: The customer will supply a list of initial users and their roles (Admin/Manager/User) for setup, testing, and configuration.

- Timely Collaboration: All required information, approvals, and feedback from the customer will be delivered in a timely manner to prevent project delays.

## Technology Dependencies

- AWS Service Availability: Key AWS services (Cognito, DynamoDB, S3, CloudWatch, CloudFormation) remain available, stable, and within standard SLA during the project.

- Third-Party Frameworks & Libraries: React 19, .NET 8, and related npm/NuGet packages maintain compatibility, stability, and receive continuous security updates.

- Browser Compatibility: Target users utilize modern, supported browsers (Chrome 90+, Firefox 88+, Edge 90+, Safari 14+).

- Stable Internet Connectivity: End users have reliable internet access required to use a cloud-hosted application.

- Mobile OS Support: Users accessing the system via mobile devices use iOS 14+ or Android 10+ for full responsive functionality.

## Business Constraints

- Data Migration: It is assumed that no complex legacy data migration is required beyond initial user setup.

- System Integrations: No immediate need to integrate with existing enterprise systems (ERP, CRM, LDAP, etc.) during Phase 1.

- Compliance Requirements: Standard security compliance such as SOC 2 is sufficient; no specialized regulatory requirements (HIPAA, PCI-DSS, FedRAMP) are expected.

- User Training: The customer is responsible for providing user training, onboarding, and internal communication for project adoption.

- Maintenance Windows: The customer agrees to planned maintenance windows during off-peak hours for updates and system improvements.

## Potential Risks & Mitigation

### AWS Service Limits

- Risk: Hitting AWS quotas (DynamoDB throughput, Cognito limits, S3 rates) during peak usage.

- Mitigation: Request quota increases proactively and implement autoscaling with monitoring alerts.

### Third-Party API Changes

- Risk: Google OAuth or AWS Cognito API updates may affect authentication flow.

- Mitigation: Maintain API versioning and implement fallback authentication methods.

- Rapid Data Growth

- Risk: Faster-than-expected increase in users or tasks may exceed DynamoDB capacity planning.

- Mitigation: Enable DynamoDB auto-scaling and CloudWatch alarms for early detection.

### Security Vulnerabilities

- Risk: Vulnerabilities in dependencies, libraries, or custom code.

- Mitigation: Automated security scanning, dependency updates, CI/CD security gating, and periodic penetration tests.

### Browser Compatibility Issues

- Risk: New browser versions might introduce incompatibilities.

- Mitigation: Continuous cross-browser testing and fallback design patterns.

# SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

## Technical Architecture Diagram

The proposed solution leverages the following AWS services:

- Route 53 – DNS and routing

- AWS WAF – Application firewall

- CloudFront – Content Delivery Network

- Cognito – Authentication & user management

- S3 – Static site hosting & storage

- API Gateway – REST API entry point

- Lambda – Serverless backend compute

- Secrets Manager – Secure credential storage

- DynamoDB – NoSQL database

- AWS KMS – Data encryption

- CloudWatch Logs – Log storage

- CloudWatch Metrics – Monitoring

- SNS – Alerts & notifications

- CodePipeline – CI/CD orchestration

- CodeBuild – Build and test automation

- CodeGuru – Code quality and profiling

- CloudFormation – Infrastructure as Code

## Technical Plan

[Partner] will develop scripts using [...]. This will allow for quick and repeatable deployments into AWS accounts. Some additional configuration such as [...] may require approval and will follow these processes [...]. All critical paths will include extensive coverage. Please refer to Appendix x for test-cases

The Partner will implement the system using a serverless-first architecture on AWS without Infrastructure-as-Code (IaC) for this project phase. All AWS resources—including API Gateway, Lambda functions, DynamoDB tables, Cognito, S3, and CloudFront—will be provisioned and configured manually using the AWS Management Console.

Deployment will be automated using GitLab CI/CD, which will:

- Build and package backend (.NET 8 Lambda)

- Deploy Lambda code using AWS CLI

- Build and upload frontend to S3 + CloudFront

- Invalidate CloudFront cache after each deployment

Scripts included in the CI/CD pipeline allow repeatable deployments even without IaC. Configuration items such as IAM permissions, WAF rules, and KMS keys requiring elevated privileges will follow the Customer’s approval workflow.

### Testing Coverage Includes:

- Unit tests for Lambda handlers

- Authentication flow validation (Cognito, JWT, refresh tokens)

- Integration tests between API Gateway → Lambda → DynamoDB

- UI validation across core flows (login, project management, tasks, file uploads)

- Smoke testing after each deployment

- Basic performance testing on selected API endpoints

This technical plan ensures that all critical paths have sufficient coverage while remaining realistic for the project timeline and team capacity.

## Project Plan

[Partner] will adopt the Agile Scrum framework over x8 2-week sprints. Stakeholders from team are required to participate in Sprint Reviews and Retrospect. The following team responsibilities is proposed [...]. Communication cadences are based on [...]. Knowledge transfer sessions will be conducted by […]

The Partner will adopt the Agile Scrum methodology over several 2-week sprints. Due to educational constraints and limited team size, the delivery approach focuses on rapid iteration, manual AWS configuration, and GitLab CI/CD–based deployments.

All team members collaborate closely, and responsibilities are assigned based on functional expertise rather than formal project roles.

Backend Team: The backend developers are responsible for designing and implementing the serverless API layer using AWS-managed services.

Responsibilities:

- Develop RESTful APIs using .NET 8 AWS Lambda

- Integrate AWS Cognito for login, JWT token handling, and role-based authorization

- Design DynamoDB data models, partitions, and access patterns

- Implement business logic for:

- User & authentication workflows

- Projects & membership

- Tasks, status updates, comments

- File metadata & attachments

- Integrate SNS for alerting and event-driven notifications

- Implement API Gateway routing, request validation, and error handling

- Perform basic unit testing for core Lambda functions

- Support frontend integration by documenting API specifications

Frontend Team: The frontend developer is responsible for UI/UX implementation and client-side integration.

Responsibilities:

- Build the application UI using React + Vite

- Implement core modules:

- Login and authentication flow with Cognito

- Dashboard and task summary

- Project management pages

- Task creation, assignment, updates

- File upload previews and S3 integration

- Integrate backend APIs with secure handling of JWT tokens

- Ensure responsive and user-friendly layouts

- Handle error states, form validation, and loading indicators

- Collaborate with backend team to align API usage

DevOps Team: The DevOps member is responsible for deployment automation, cloud configuration, and operational monitoring.

Responsibilities:

- Set up and maintain GitLab CI/CD pipelines for backend and frontend

- Install, configure, and manage GitLab Runner (Windows)

- Write deployment scripts using AWS CLI for:

- Lambda function updates

- S3 uploads

- CloudFront cache invalidation

- Configure S3 static site hosting and CloudFront distribution

- Set up IAM roles, execution permissions, and least-privilege access

- Configure CloudWatch Logs and basic alarms for monitoring health and errors

- Maintain environment variables, Secrets Manager entries, and deployment configurations

Collaborative Responsibilities: Since the team does not include a formal Architect or Project Manager, the following responsibilities are shared:

- Sprint planning and backlog refinement

- Technical decision-making (data model, architecture, API conventions)

- Code reviews and quality assurance

- Documentation of APIs, deployment steps, and operational processes

- Risk identification, issue tracking, and timeline adjustments

- Communication with mentors or supervisors for progress updates

## Security Considerations

Access Security

- AWS Cognito is used as the centralized identity provider for authentication and authorization.

- IAM roles and policies follow the Principle of Least Privilege for Lambda, DynamoDB, S3, and SNS services.

- API Gateway is protected using Cognito Authorizer to enforce secure access to all backend endpoints.

- MFA is enabled for AWS Console access for privileged users.

Infrastructure Security

- CloudFront and AWS WAF (managed rule sets) protect the application from common web attacks.

- S3 buckets block public access and only allow CloudFront-origin access or presigned URLs.

- API Gateway throttling is enabled to prevent abuse and reduce attack surface.

- Lambda functions operate in secure AWS-managed execution environments.

Data Security

- All data stored in DynamoDB and S3 is encrypted at rest using AWS-managed KMS encryption.

- All communication between frontend, API Gateway, and backend uses HTTPS/TLS 1.2+.

- Sensitive configuration values such as OAuth client secrets are stored securely in AWS Secrets Manager.

- Presigned URLs control secure upload access to S3 for task attachments.

Detection & Monitoring

- AWS CloudTrail is enabled to track all API activity and account-level events.

- AWS Config monitors resource configuration changes and ensures no deviation from security baselines.

- CloudWatch Logs and Alarms provide continuous monitoring of Lambda errors, performance, and throttling events.

- SNS alerts notify the DevOps team of high-severity issues.

Incident Management

- [Partner] will follow AWS operational best practices to triage and resolve incidents based on CloudWatch alerts or error trends.

- Investigation is carried out using CloudWatch Logs and CloudTrail audit trails.

- Root cause analysis and corrective actions are documented and shared with [Customer].

- [Customer] will share their regulatory or compliance validation as inputs for [Partner] to ensure all security objectives are met.

# Activities AND Deliverables

## Activities and deliverables

The table below outlines the detailed project phases, timeline, key activities, and corresponding expected deliverables. All items follow the technical plan defined in the Scope of Work.

| Project Phase | Timeline | Activities | Deliverables/Milestones | Total man-day |
| --- | --- | --- | --- | --- |
| Architecture & Infrastructure Setup | Week 1 | - Requirement analysis and overall architecture design - Setup of local environment (Docker, DynamoDB Local, Aspire AppHost) - Setup GitLab repository & development branches | - Completed architecture and working development environment | 7 |
| Basic FE & BE Development | Week 2-3 | - Develop CRUD APIs using .NET - Build basic frontend UI - Integrate FE–BE - Unit testing | - Stable FE & BE running on local environment | 12 |
| Frontend Completion and CI/CD Integration | Week 3-4 | - Complete frontend interface - Optimize backend and data model - Configure CI/CD with GitLab CI/CD - Validate build–deploy workflow | - Completed system with demo deployment | 5 |
| Testing, Finalization & Handover | Week 4 | - Integration and end-to-end testing - Write technical and operational documentation - Finalize project and hand over all deliverables | - Full documentation and final deliverables | 4 |

## OUT OF SCOPE

- Mobile application development

- Payment system or third-party service integrations

- Full enterprise-grade Production deployment (backup, 24/7 monitoring, autoscaling)

- High-load performance optimization (project-level only)

- Advanced data analytics or BI dashboard features

## PATH TO PRODUCTION

The project follows the technical progression below:

- Week 1–2: Full development and testing on the local environment to ensure stability prior to deployment.

- Week 3: Setup CI/CD pipelines using GitLab CI/CD. Deploy a demo/staging version on a domain to validate the build–release workflow.

- Week 4: Conduct overall testing, system optimization, and deploy a production version suitable for academic project purposes.

Post-deployment: Source code (GitLab), technical documentation, operation guides, and user documentation will be handed over.

Note: The final deployed version serves as a project-level Production release for academic purposes and does not represent a full enterprise-grade Production environment.

# EXPECTED AWS COST BREAKDOWN BY SERVICES

The estimated monthly cost for this project was calculated using the AWS Pricing Calculator.

AWS Monthly Cost Estimation Link: https://calculator.aws/#/estimate?id=3d28b739618f01c4fbce6fc7c666d0109562073b

The pricing estimation includes all AWS services expected to be deployed based on the proposed system architecture, including EC2, S3, EBS, DynamoDB, AWS Lambda, Amazon API Gateway, CloudFront, Amazon Cognito, AWS KMS, AWS WAF, Amazon CloudWatch, Amazon SNS, and CI/CD services.

Both On-Demand and Reserved Instance (RI) pricing models were considered wherever applicable for compute resources.

In addition to infrastructure costs, tooling and migration costs using AWS-native services such as CodePipeline, CodeBuild, CodeGuru, CloudFormation, and Secrets Manager are also included in the overall cost estimation.

### Assumptions Used to Create Cost Estimation

The AWS cost estimation for this project is based on the following assumptions:

- The system is developed as a small-scale student project.

- The system is estimated to support approximately 200 monthly active users (MAU).

- Peak concurrent users are estimated at 50–100 users.

- The backend follows a serverless architecture using AWS Lambda and API Gateway.

- Amazon DynamoDB is configured with low baseline and moderate peak read/write capacity.

- Amazon S3 storage usage is estimated at approximately 5–10 GB.

- Amazon SNS is used at a low frequency for system notifications.

- AWS KMS is used with a limited number of encryption keys and requests.

- No long-running EC2 production instances are deployed.

- All compute resources follow the On-Demand pricing model.

- Reserved Instances (RI) are not applied.

- CloudWatch logs are stored with short-term retention only.

- No advanced big data analytics, artificial intelligence (AI), or machine learning workloads are included.

These assumptions are intended to reflect a realistic operational scenario for a small educational cloud application.

# TEAM

Partner Executive Sponsor

| Name | Title | Description | Email / Contact Info |
| --- | --- | --- | --- |
| John Doe | SVP Finance | Head of Financial Services |  |

Project Stakeholders

| Name | Title | Stakeholder for | Email / Contact Info |
| --- | --- | --- | --- |
| Ivan Doctorow | Sr. Manager, QA | IT – Testing / QA |  |
| Jane Smith | Director, PMO | Program Management Office |  |
| Dan Jacobs | VP, IT Operations | IT Operations – Networking |  |

Partner Project Team

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |
| Nguyễn Văn Khoa | Backend Developer | Implements login, Cognito user management, JWT handling, token refresh, DynamoDB user-related operations | khoanvse183702@fpt.edu.vn |
| Huỳnh Trung Chính | Backend Developer | Develops Lambda-based CRUD APIs, task & project workflows, business logic, error handling | chinhhtse183685@fpt.edu.vn |
| Nguyễn Quốc Bảo | Backend & Security Engineer | Security validation, IAM permission review, CRUD validation, input sanitization, security testing | baonqse183321@fpt.edu.vn |
| Đặng Thanh Tú | Frontend Developer | React UI, API integration, file upload UI | tudtse184093@fpt.edu.vn |
| Nghiêm Tuấn Anh | DevOps Engineer | GitLab CI/CD, AWS CLI deployments, CloudFront/S3 | anhntse183220@fpt.edu.vn |

Project Escalation Contacts

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |
| Steve Jones | Delivery Manager | Project Manager | ads |

# resources & cost estimates

| Resource | Responsibility | Rate (USD) / Hour |
| --- | --- | --- |
| Solution Architects [1 person] | System Architecture Design, API design, Database Schema, Technical Leadership | 6 |
| Engineers [3 person] | Backend Development, Frontend Development, Security Implement | 4 |
| Other (DevOps) [1 person] | CI/CD, Cloud Deployment, Monitoring, Security, Security Configuration | 4 |

| Project Phase | Solution Architects | Engineers | Other (Please specify) | Total Hours |
| --- | --- | --- | --- | --- |
| System Design & Architecture | 20 | 10 | 0 | 30 |
| Backend Development | 10 | 80 | 0 | 90 |
| Frontend Development | 5 | 60 | 0 | 65 |
| Security & CI/CD Setup | 5 | 30 | 10 | 45 |
| Testing & Deployment | 5 | 30 | 0 | 35 |
| Total Hours | 45 | 210 | 10 | 265 |
| Total Cost | 270 | 470 | 60 | 800 |

Cost Contribution distribution between Partner, Customer, AWS:

| Party | Contribution (USD) | % Contribution of Total |
| --- | --- | --- |
| Customer | 0 | 0 |
| Partner | 0 | 0 |
| AWS | 800 | 100 |

# Acceptance

Upon completion of each project phase, the project team will submit the corresponding deliverables for internal review. The reviewing members will evaluate the deliverables based on the predefined acceptance criteria, including functional correctness, completeness, security considerations, and alignment with the system design and project requirements.

If the deliverables meet all acceptance criteria, they will be formally confirmed as accepted and moved into the next phase of the project.

If any deliverable does not satisfy the acceptance criteria due to defects or non-conformities, the reviewing members will document the issues and return the deliverable to the responsible developers for revision. The project team will promptly address the issues and resubmit the updated deliverable for review. This cycle will continue until the deliverable meets the acceptance standards in all material aspects.

For resubmitted deliverables, the review will focus specifically on the issues previously identified, as well as any potential impacts caused by the applied corrections. If no concerns or objections are raised within the designated review period, the deliverables will be considered accepted.